## Slide 1: Executive Secretariate (Exec Sec) Digital Mail Solution Business Case
ACF OCIO
June XX, 2021

## Slide 2: Background
Exec Sec is requesting guidance to identify a solution to scan/digitize all mail/correspondence received at ACF Central Office.
Currently, mails are physically distributed by Program Support Center (PSC) to Exec Sec and all program offices throughout ACF, requiring staff to physically scan the mail, send to their computers, then pull into the SWIFT system for processing; or to physically deliver the mail to the appropriate office (walking it from floor to floor, as needed).
The pandemic demonstrated a need to explore an electronic solution, not only to address the needs created during the telework scenario, but also to streamline the process moving forward.
The current process has caused:
    Mail displacements
    Lost mails
    Delays in mail delivery
    Delays in ACF staff responses to direct inquiries

## Slide 3
Problem
The current handling pf mails at Exec Sec which is primarily manual has caused mail displacements, lost mails, delay in mail delivery, and delays in ACF staff to respond to direct inquiries.
Requirements
Ability to establish an interface with the SWIFT system and upload data in pre-determined format.
The proposed solution will reside in the specific location accessible only by the PSC operations personnel with proper security.
The solution will allow for proper scalability to handle various mail volumes.
The solution shall have FedRAMP certification.
The solution shall acquire ATO to operate in production.
The solution will be maintained by the Government or support contractors.
OCIO Recommendations
  Based on the analysis by the Cross Functional Team (CFT), the ACF Office of the CIO (OCIO) has determined that ………………………………………………………………………………………………………………………….
The program office would like to implement a solution to so that all ACF incoming correspondence /mails will be properly sorted and based on the priority opened and either hand delivered or scanned and delivered digitally. In addition, the target solution shall have the capability to upload the digitized mails to the SWIFT system.
Exec Sec Digital Mail Solution
Definition
Executive Summary
3

## Slide 4: Proposed Solutions
4
Brand | Model # | Type | Tray size | Daily Cycle | ADF Speed | Max Resolution | Additional Features | Interface | Warranty | Price | 
Epson | DS-70000 | Flatbed/ADF Combo | 300 pages | 8000 ppd | 70-ppm, 140 ipm | 600 dpi | Ultrasonic Multi-feed Detection | USB 2.0 SCSI Network | 1 year | $4399 | 
Fujitsu | Fi-7700 | Flatbed/ADF Combo | 300 pages | 15000 ppd | 80 ppm, 160 ipm | 600 dpi | Autocropping Imprinter Compatible Ultrasonic Multi-feed Detection | USB 3.0 USB 2.0 | 3 Mon | $6400 | 
Xerox | W130 Scanner 130 | ADF | 300 pages | 100000 ppd | 130 ppm, 260 ipm | 600 dpi | Compatible Ultrasonic Multi-feed Detection Bundled w/ VRS | USB 3.1 | 3 Mon | $6700 | 
Kodak | I4250 | ADF | 500 page | 40000 ppd | 85 ppm, 170 ipm | 600 dpi | Autocropping Imprinter Compatible Ultrasonic Multi-feed Detection | USB 3.0 | 3 Mon | $9620 | 

## Slide 5: Options
Scanners | Capability Ratings* |  |  | 
Function | Option 1: | Option 2: | Option 3: | 
Ability to establish an interface with the SWIFT system and upload data in pre-determined format. | Custom Code | Custom Code | Custom Code | 
The solution will allow for proper scalability to handle various mail volumes. | 2 | 2 | 2 | 
The solution shall have FedRAMP certification. | ??? | ??? | ??? | 
The solution shall acquire ATO to operate in production. | ??? | ??? | ???? | 
Capability to upload at certain intervals. Can be done manually or at defined periodic intervals. (e.g. every hour, every day, etc) | Custom Code | Custom Code | Custom Code | 
*Capability Ratings: 0=No capability, 1=Some Capability, 2=Full Capability |  |  |  | 
**The Direct option requires only 30 days but the Deploy option will take up to 6 months *** All reports will have to be re-developed |  |  |  | 

## Slide 6: Cost Estimate
 | Option 1 | Option 2 | Option 3 | Option 3 | 
Year |  |  |  |  | 
1 | $0 | $0 |  | $0 | 
2 | $0 | $0 |  | $0 | 
3 | $0 | $0 |  | $0 | 
4 | $0 | $0 |  | $0 | 
5 | $0 | $0 |  | $0 | 
Total | $0 | $0 |  | $0 | 
Assumptions |  |  |  |  | 
Escalation |  | O&M cost escalated at 3% per year |  |  | 
Schedule |  |  |  |  | 
Notes: Includes licenses & Subscription costs for the SQL Server; Does not include hosting, data center or Development of the front end
3% escalation rate over the years

## Slide 7: OCIO Recommendation
  Based on the analysis by the Cross Functional Team (CFT), the ACF Office of the CIO (OCIO) has determined that Option …….. meets the needs of the ANA based on PO’s time and financial constraints.

## Slide 8: Option Approval
Upon receipt of ANA’s approval of this business case, the OCIO will collaborate with GCS on the required IT acquisition documents and schedule additional Cross Function Team (CFT) meetings to finalize the ACF acquisition review form for the Federal Information Technology Acquisition Reform Act (FITARA) review/approval. OCIO will ensure the security requirements defined in the acquisition package includes the appropriate application-level controls required to authorize the system.

## Slide 9: OCIO Points of Contact
Sandra Hamilton, Director
Policy, Strategy & Planning (PSP) Division
Email: Sandra.Hamilton@acf.hhs.gov
Office: (202) 302-8946
Alba Sierra, Cross Functional Team (CFT) Lead
Policy, Strategy & Planning (PSP) Division
Email: Alba.Sierra@acf.hhs.gov
Office: (202) 401-1462