## Slide 1: Cross Functional Team (CFT) Meeting Exec Sec SWIFT BPA FY 2023 Renewal
Business partner: Rob Fristrom
OCIO Policy, Strategy and Planning division

## Slide 2: Agenda:
Review Open Action Items
Mailroom Digital Scanning Requirements Discussion
Next Steps

## Slide 3: Action Items
BPA Questions
  Do other HHS OpDivs use the BPA?
  Can we execute a multi-year Task Order?
  Can the BPA period of performance be extended?
Additional Requirements
  OCIO Operations
  OCIO Security
  HHS Operations
Will Digital Scanning services affect the scope of the BPA?
  Still an open question

## Slide 4: Digital Mail Process Flow for Mailroom

## Slide 5: Digital Mail Requirements - November Discussion
Scannable vs. non-scannable mail
  Clarified all mail is scannable except obvious junk mail (no need to identify what is scannable)
  Mail room staff will not be expected to read/examine content to make this determination.
Delivery Timing
  Mail should be scanned and delivered either the same day it’s received, or the next day, depending on existing mail room policy.
  Should align with how PSC currently delivers mail
Handling signature required
  Signature required mails should be delivered in the same way as is currently done
Handling PII
  Since mail currently contains PII (name/address) we would handle in the same way via the attached process flow
How long to retain documents before destroying?
  Two weeks is sufficient

## Slide 6: Questions and Next Steps
What additional information does PSC require to provide an estimate?
Assuming SLA/scope cannot be added to before FY 2024, can we implement a mod or CSA by August of this year?